Valley County Airport Commission

Tuesday April 12, 2016

Wokal Field Airport Terminal Building

100 Airport Road

Glasgow, MT

PRESENT: Jayson Nelson, Russell Leader, Paul Koski, Airport Manager Lucas Locke, and Secretary Jenny Reinhardt.

ABSENT: Kristie Brabeck and Darrell Morehouse

OTHERS: County Commissioner Paul Tweten; Ted Schye, STAT Ambulance Service

The meeting was called to order at 6:00 p.m. by Chairman Jayson Nelson.  Chairman Nelson called for public comment.  There wasn’t any public comment.

The minutes of the March 8, 2016 were reviewed.  There being no corrections or additions, a motion were made by Russell Leader and seconded by Paul Koski to approve the minutes.  Motion carried.

The following claims were presented for review and approval:

CLAIMS

| MARCH |  |  |
| --- | --- | --- |
| Dahl Aviation | Refund over pmt of site lease | $ 341.28 |
| Glasgow Courier | Legal Notice-pasture lease | 160.00 |
| Kristie Brabeck | Travel-MT Aviation Conference | 431.71 |
| MDU | Utilities | 493.33 |
| Norval Electric | Utilities-Hinsdale | 31.32 |
| S&S Welding | Supplies-oxygen | 140.00 |
| Scotties Express Wash | Clean snow plow truck | 13.83 |
| Visa | Domain name for web site | 13.95 |
| Visa | Weebly starter kit | 120.00 |
| Visa | Supplies-picture frame | 48.09 |
| TOTAL |  | $ 1,798.01 |
| APRIL |  |  |
| Airside Solutions | Supplies-Sign engine kit | $ 496.40 |
| All Seasons | Supplies-maint. | 19.80 |
| American Welding | Supplies- Oxygen & cylinder rental | 38.95 |
| BS Central Inc. | Print receipt books | 108.00 |
| Big Valley Water | Water bottles for terminal | 10.00 |
| CityServiceValcon | Network access fee | 30.00 |
| CityServiceValcon | Supplies &fuel | 16,768.22 |
| Ezzie’s Wholesale Inc. | Supplies-fuel for airport | 107.58 |
| Havre Laundry | Clean mats | 52.64 |
| L&D Signs | Lettering for eraser board | 20.00 |
| Markle’s Inc. | Supplies-maint. | 3.49 |
| Markle’s Inc. | Supplies-maint. | 8.94 |
| MT Dept. of Labor & Industry | Operating certificate fee | 31.00 |
| NorthWestern Energy | Utilities | 318.27 |
| Norval | Utilities-Hinsdale | 30.99 |
| Priority Communications | NDB maint. | 127.00 |
| S&S Welding | Supplies-255 nit. | 67.50 |
| Scottie Express Wash | Maint. Vehicles | 24.92 |
| Visa | Supplies-NOS SBIL | 19.85 |
| TOTAL |  | $ 18,283.55 |
| FUND 4050 |  |  |
| DOWL | Construction Admin/Inspection | $ 600.00 |

A motion was made by Paul Koski and seconded by Russell Leader to approve the claims.  Motion carried

FINANCE REPORT

$121,698.76   Cash Balance 3/01/2016

36,752.47   Income

-20,199.27   Expenses

$138,251.97   Cash Balance 3/31/2016

Income for March was $16,553.21 more than the expenses.  78% of the salary has been expended.

The last reimbursement from the FAA for the Wildlife Project was $104.24 more than anticipated.  Secretary Reinhardt transferred the $104.24 from Fund 4050 (Capital Improvement) to Fund 2170 (Airport Fund).

FUEL SALES REPORT

Fuel Sales:	Jet A: 	 6,545

Avgas: 1,506

|  | March 2015 | March 2016 | % Change |
| --- | --- | --- | --- |
| AvGas | 3,146 | 1,506 | -60% |
| Jet Fuel | 5,902 | 6,545 | 14% |
| Total | 9,048 | 8,051 | -12.9% |

Comparison

Fuel Prices:	Jet Inventory: 6,100

Jet-A Purchased at $1.90 on 3/17/2016

Our Current Price is $3.34

Markup: $1.44

Current wholesale is $1.85

100LL Inventory: 5,950

Avgas was purchased at $3.13 on 1/04/2016

Our current price is $4.23

Markup: $1.10

Current wholesale is $3.32

AIRORT MANAGER REPORT

Chris Mortensen’s termination effective March 28. Job opening has been posted with the Job Service; I have received 6 applicants to date.

Job Applicants: Don Manfreda, Todd Lipscomb, Wade Jackson, Jerry Black, Casey Mulkey, Earl Carson III.

Website is up and running, it is getting about 200 views and 60 unique visitors a week.

Repairs:

Another runway sign has failed. I ordered another LED conversion kit to fix it.

The new radiator is in stock for the tractor.

The bifold door on the commercial hangar has had a couple of cable failures. We have run out of spare wire rope and had to order more from Williston.

CAPE AIR REPORT

In March, 87% of the flights from Glasgow to Billings and from Billings to Glasgow were completed.  This was due to weather and crew shortage.   For March, there were 265 passengers from Glasgow to Billings and 224 passengers from Billings to Glasgow.

OLD BUSINESS

STAT SITE LEASE:  Contract has been signed.  A payment schedule was attached to the lease.  Ted Schye went over construction plans.  Brabeck Construction was awarded the bid for the hangar. Brabeck is hoping to start work on May 1st.

Discussion was held regarding access from Airport Road to the hangar so the ambulance could drive into the south end of the hangar.  The fence would end at the southwest corner of the hangar.  Also the fence on the east side of the hangar for the length of the hangar will be removed.  A section of fence will be put in to tie into the northeast corner of the hangar. The offices will be located on the east side of the hangar and the area behind the hangar will be used as a parking lot.

FUEL FARM PROJECT:  Michael Beckhoff sent a work schedule for the fuel farm.

Schedule:  Preconstruction Meeting at 12:00 pm on April 26

Fence Removal and Temp Fence - April 27-28

Concrete Site Work Begins – May 2

Electrical Work Begins – May 3

Mike Beckhoff will be on site April 26-28.  Jim Gold will be on site the week of May 3.

The tanks will take 8 weeks to manufacture.  The supplier said the cabinets to hold the filters, hose reels, etc. will take about 16 weeks to get.  Supplier is hoping the time needed to manufacture the cabinets can be expedited

TAXIWAY RECONSTRUCTION PROJECT:  A pre-bid conference was held on Monday,

April 4.  Century Construction and Harddrives Asphalt attended the meeting.  The bids will be opened on Tuesday, April 19 at 2:00 pm in the County Commissioner’s office.  Mike Beckhoff will attend the bid opening

The engineer has scheduled 45 working days for the reconstruction and refurbishing.  A Project Manager will be on site the entire time.  He asked if he could bring his camper and park it at the airport.  The Airport Commission had no objection.

Ted Schye asked that STAT be notified in advance when contractors plan to close the runway.

The paperwork for acceptance of the grant in the amount of $49,670.00 and a loan in the amount of $76,415.00 was received from the Montana Department of Transportation –Aeronautics Division.  The interest rate for the loan is 1.75%.  The interest for 10 years would be $7,354.94.  Lucas said the Aeronautics Division likes airports to accept the loans as the interest helps fund the program.  It was decided to table any action to the May meeting.

HINSDALE AIRPORT:  Secretary Reinhardt reported that she talked with Todd Young and Rick Seiler.  They could not find a map showing the original location of the road in SE1/4 NE1/4 of Section 6 in Township 30N Range 36E.  She suggested a letter be sent to the Mix brothers explaining that the road had been moved and the State cadastral shows that the area of land the Mix brothers have been farming is part of the 23 acres deeded to the County in 1950.  If they dispute this, it would be their responsibility to have the land surveyed.  The Airport Commission would be willing to lease the land to them.   A motion was made by Russell Leader and seconded by Paul Koski to send the letter.  Motion carried.

KENT BELL REQUEST:  Lucas used a map prepared by DOWL to show the location of the pond that Kent Bell is proposing to build.  It is outside the protection area of the airport but is in the approach of Runway 8.  There is not really any basis for the Airport Commission to deny his request.  It was decided to send Mr. Bell a letter stating that the Commission isn’t denying his request but have concerns.

Lipszyc Subdivision:  The property Mr. Lipszyc plans to make into a subdivision is outside the airport protection area.  There is not really any basis for the Airport Commission to deny his request; however; there are several issues that need to be addressed.  A letter will be sent to Mr. Lipszyc stating that the Commission isn’t denying his request but have concerns.

NEW BUSINESS

PERSONNEL:  Chris Mortenson was terminated on March 28, 2016.  A job opening was posted with the Unemployment Office.  Lucas has received six applications.  He plans to start interviews this week.

There being no further business, the meeting adjourned at 7:15 p.m.

Jenny will be gone the week of May 10.  The May meeting will be Tuesday, May 17, 2916 in the airport terminal.

APPROVED BY:				DATE			SUBMITTED BY:

Jayson Nelson	            	May 17, 2016	                         Jenny Reinhardt

Jayson Nelson, Chairman						Jenny Reinhardt, Secretary